## Slide 1: The Advantages of Scrum-agile approach vs Waterfall
Jayden Chavarria

## Slide 2: Roles of the Scrum Team
Product Owner- Prioritizes backlog and needs, anticipates clients needs, oversees development and evaluates progress during each sprint. (West, n.d.)
Scrum Master- In charge of executing various scrum events such as Sprint Planning, Daily Scrums, backlog refinement, Sprint reviews, and Sprint retrospectives. (West, n.d.)
Developer- In charge of developing the code according to the tester's acceptance criteria. Is also in direct contact with product owner to ensure product doesn’t have gaps where information may need filled in.
Tester- Develops test cases as well as their acceptance criteria for developers to follow when testing their product. The acceptance criteria will be made in conjunction with Product Owner.

## Slide 3: Software Development Life Cycle in Agile
Requirement Analysis - Requires input from the client or customer to plan out the approach to the product as well as the plan for quality assurance while also testing for feasibility of the product both technologically and economically. This is then followed by defining product requirements which outlines what will be worked on and how they can tell the success of what's been worked on. (tutorialspoint.com, n.d.)
Design – This is where the Product owner and stockholders get together to clearly define what the product will be and how it will function. This is also coupled with how getting the end product will be developed. Testers will also give functional test cases here with acceptance criteria. (synopsys.com, n.d.)
Implementation -This is the stage where building the coding actually happens. Developers will follow test cases from the testers each sprint and develop the code accordingly.
Testing & Integration - This is where the code will be iterated over, testing for bugs and see where things may need to be fixed. This step will lead back into the implementation stage over and over till the product is finished.
Maintenance – The product is finished and packaged for sale, if it’s released to small group it may need to be refined and sent back out with enhancements. (tutorialspoint.com, n.d.)

## Slide 4: SDLC Agile vs Waterfall
Agile
Multiple iterations will be made, and if mistakes are found rapid testing allows for flexibility to fix issues. (monday.com, 2022)
Everyone has shared ownership and responsibilities.
Research, planning, and testing are continuous
Waterfall
Typically, the first iteration of the product will be the most planned out and try to be the final product. (monday.com, 2022)
Hierarchy of responsibility
Research and planning all done at the start of development.
Agile Methodology allows a team to effectively develop a product in small intervals while having the ability to change their product as they go. For example, if the product owner would talk to the client and they ask for specifics that may have already been worked on, Agile allows the product owner to reprioritize stories to help change the product while still meeting deadlines. (synopsys.com, n.d.)

## Slide 5: When to choose Waterfall vs Agile
Waterfall will produce a more predictable outcome but is noticeably less efficient and slower than agile, but if your timeline is fixed and can't be deviated Waterfall is the way to go. To go with this the project constraints should be well documented to better implement Waterfall.
Agile products are usually cheaper than Waterfall products and offer much more flexibility. But if you know exactly what you're going for and don’t plan on deviating waterfall may be the better option, even if it may take longer and cost more.
Waterfall can be great to apply on a larger scale while using Agile in conjunction on a smaller scale to make a more efficient process. Using both process as a hybrid technique can be very useful in the case of taking the best of both worlds with the documentation and research of Waterfall and the flexibility and efficiency of Agile.

## Slide 6: References
monday.com, A. of us at. (2022, September 20). Agile development: What is agile SDLC and how to use it? monday.com Blog. Retrieved December 5, 2022, from https://monday.com/blog/rnd/agile-sdlc/
SDLC - Overview. Tutorials Point. (n.d.). Retrieved December 5, 2022, from https://www.tutorialspoint.com/sdlc/sdlc_overview.htm
West, D. (n.d.). Agile Scrum roles. Atlassian. Retrieved December 5, 2022, from https://www.atlassian.com/agile/scrum/roles#:~:text=Wh at%20are%20the%20three%20scrum,job%20titles%20can %20get%20confusing.
What is the Software Development Life Cycle (SDLC) and how does it work? Synopsys. (n.d.). Retrieved December 5, 2022, from https://www.synopsys.com/glossary/what-is- sdlc.html